1. List down any 5 differences between Traditional and Modern project management methodologies

	Traditional Project management	Modern Project Management
1	Step by step sequence to design, develop and deliver a product/service	It doesnot follow a linear approach, in stead provides a differentb approach
2	More rigid and directions come from top to bottom	Team conducts experiments to find which works best
3	Planning Centric and plan driven	Planning is not that important and its can accomodate changes
4	Document Oriented and document driven	Cross funtional, self contained and ultimately pragmatic
5	Heavy upfront analysis and design	Meetings are held everyday to discuss about the work done and to be done.

2. How to choose which Project Management Methodology that the project
should adapt and why?

        Basically there are two types of project management methodologies- Traditional and Modern project management methodologies.

You should pick your methodology based on the needs of your project and your team.

That is, when evaluating the methodologies, some factors that should be carefully considered:
- Time and Resources available
- Organizational strategic goals and core values
- Key business drivers
- Constraints
- Stakeholders
- Risks
- Complexity
- Project size & cost
Also to choose the right methodology we should :

a) Start with the end in mind

Understand your requirements, your project goals and objectives. Also have a clear idea about how your final deliverable need to look like, what benefits should it provide etc.

For examples:
- If it’s a physical object such as a building or a household product with very definite materials and clear stakeholder expectations, it may benefit from a sequential methodology such as Waterfall or Critical Path.
- If it’s a software product or an app that is not set in stone yet, a flexible Agile methodology may be just what the project needs.
- Is environmental sustainability a core value of the organization and essential to the delivery of your product ? Then choose PRiSM.
- Is rapid development of a minimum viable product the most important thing? Then look at one of the process-based methodologies such as Lean or Lean Six Sigma.

b) Assess what’s already working

Its very important to look at the work processes that we already have in place which has brought the team success in the past. Try to find out the kind of work environment in which the team excels.
For example:
- If they thrive on collaboration, incorporating new ideas as they work, and even last-minute pivots due to changing needs, then consider methodologies such as Scrum, Kanban, XP, or APF.
- Or if they prefer an orderly, structured plan that accomplishes tasks sequentially, then look at methodologies such as Waterfall, Critical Path, and Critical Chain Project Management.
3. When do you decide if the Project has to be done in Sprints and provide an example?

        A sprint is a short period in which the development team implements and delivers a discrete product increment, e.g. a working milestone version. Maximum number of team members in a sprint is 9 and they should be co-located in the office space. The product is kept in a potentially shippable state at all times. At the end of each sprint, stakeholders and team members meet to see a demonstrated potentially shippable product increment and plan its next steps.

When new changes are to be implemented within short period of time, it can be implemented at very little cost because of the frequency of new increments that are produced.
- To implement a new feature the developers need to lose only the work of a few days, or even only hours, to roll back and implement it.
- Unlike the waterfall very limited planning is required to get started with the project. Changes can be discussed and features can be newly effected or removed based on feedback. This effectively gives the customer the finished system they want or need.
- Both system developers and stakeholders alike, find they also get more freedom of time and options than if the software was developed in a more rigid sequential way. Having options gives them the ability to leave important decisions until more or better data or even entire hosting programs are available; meaning the project can continue to move forward without fear of reaching a sudden standstill.